Contents

1.0 Analytical Rule Deployment from GitHub	2

1.1. Purpose	2

1.2. Scope	2

1.3. Planning and Approach	2

1.3.1. Requirement Analysis	2

1.3.2. Environment Setup	2

1.3.3. Development & Automation	2

1.3.4. Testing and validation	3

1.3.5. Deployment and Handover	3

1.4. Deliverables	3

1.5. Risk Management	3

- Analytical Rule Deployment from GitHub

  - Purpose

The purpose of this project is to automate and streamline the deployment of analytical rules from GitHub repositories to Microsoft Sentinel. This initiative ensures efficient rule updates, version control, and integration of threat detection logic into the security operations workflow

  - Scope

This document covers the following key activity.

  - Integration of Microsoft Sentinel with GitHub repositories containing Kusto Query Language (KQL) analytical rules

  - Automated deployment and updating of analytical rules via CI/CD pipelines

  - Validation and testing of deployed rules to ensure effectiveness and accuracy

  - Documentation and knowledge transfer for continued operational maintenance

  - Planning and Approach

    - Requirement Analysis

- Identify the rules to be deployed and their purpose.

- Assess existing deployment methodologies and gaps

    - Environment Setup

- Configure Microsoft Sentinel and establish necessary permissions.

- Set up GitHub Actions or Azure DevOps pipelines for automated rule deployment

    - Development & Automation

- Create a GitHub repository to store analytical rules in Kusto Query Language (KQL).

- Develop ARM-based CI/CD pipelines (GitHub Actions/Azure DevOps) to automate rule deployment.

    - Testing and validation

- Deploy rules in a test Sentinel workspace to check execution.

- Verify if the rules trigger expected alerts and incidents.

- Address issues related to rule failures or inefficiencies

    - Deployment and Handover

- Deploy tested rules to production.

- Conduct knowledge transfer sessions and provide documentation.

- Monitor initial rule execution and fine-tune as needed.

- Continuously update and refine rules based on threat intelligence

  - Deliverables

- Automated deployment pipeline (GitHub Actions/Azure DevOps).

- Configured analytical rules deployed in Microsoft Sentinel.

- Testing and validation reports.

- Operational and troubleshooting documentation.intelligence

  - Risk Management

- Integration Challenges: Ensure compatibility between GitHub, Azure DevOps, and Microsoft Sentinel.

- Security Concerns: Implement RBAC to restrict rule modifications

- Deployment Failures: Validate rule syntax before deployment to avoid errors.